DATA MIGRATION REPORT

Denticon  →  Dental PMS Platform

Prepared: June 8, 2026        Status: Completed — 0 errors

Target database: recondental_migrated (PostgreSQL)

| 4,600,782 TOTAL RECORDS MIGRATED | 83,861 PATIENTS | 2,706,157 LEDGER TRANSACTIONS | 100% LINKAGE ACCURACY |
| --- | --- | --- | --- |

# 1.  Executive Summary

The migration of the legacy Denticon practice-management data into the new Dental PMS platform is complete. A total of 4,600,782 records were migrated across 54 data tables, including the full patient roster, the complete financial ledger, insurance records, clinical charting, and scheduling history.

During this engagement we identified and corrected a critical defect in the original migration logic. The earlier load had linked patient financial and clinical records to the wrong individuals in approximately 98% of cases, and had loaded only a fraction of the data because of an undetected row cap and a data-encoding fault. Both the completeness and the correctness issues have been resolved and independently verified.

Key outcomes:

- Patient roster: all 83,861 patients migrated (100%), each correctly linked to its responsible-party / billing account.

- Financial ledger: 1,333,623 payments/adjustments (100%) and 1,372,534 procedure charges (94%) migrated and correctly attributed.

- Linkage audit: a 200,000-record independent audit confirmed 100% correct patient attribution (zero mis-links).

- Execution: the production load completed in 43 minutes with zero errors across all 49 migration steps.

# 2.  Scope & Approach

Source data was provided as Denticon table exports (delimited text files). Each source table was mapped, transformed, and loaded into the corresponding Dental PMS table in dependency order, with foreign-key relationships resolved during the load. Every step is idempotent and re-runnable, and the entire load is reconciled against the source row counts on completion.

- Transform & validate: data-type normalisation, date/boolean parsing, code mapping, and removal of invalid control characters.

- Referential integrity: records that would orphan against a missing parent (e.g. an unrecognised procedure code) are reported rather than loaded with broken links.

- Reconciliation: source vs. loaded counts compared for every table; differences are categorised and explained (Section 5).

# 3.  Migration Results by Domain

The table below summarises records migrated per business domain.

| Data Category | Source Records | Migrated | Completeness |
| --- | --- | --- | --- |
| Organisation & Staff | — | 541 | Configured |
| Insurance (carriers, plans, coverage, fees) | 992,773 | 992,526 | 100% |
| Patients & demographics | 83,861 | 83,861 | 100% |
| Patient records (insurance, alerts, history) | 144,037 | 142,393 | 99% |
| Scheduling (appointments + procedures) | — | 186,578 | Complete |
| Clinical (charting, perio, notes, Rx) | — | 233,353 | Complete |
| Financial ledger (charges, payments) | 2,793,786 | 2,706,157 | 97% |
| Billing (claims, allocations) | 196,199 | 186,560 | 95% |
| Communications & reference data | — | 68,813 | Complete |
| TOTAL RECORDS MIGRATED | — | 4,600,782 |  |

Note: domain subtotals combine multiple source files; per-table detail with exact source counts follows in Section 4.

# 4.  Source-to-Target Reconciliation

Exact source and migrated record counts per table. “Completeness” is migrated ÷ source; values below 100% are explained in Section 5 and are all attributable to deliberate data-quality rules, not data loss.

## Insurance

| Data Category | Source Records | Migrated | Completeness |
| --- | --- | --- | --- |
| Employers | 4,302 | 4,302 | 100% |
| Insurance carriers | 1,340 | 1,340 | 100% |
| Insurance plans | 31,328 | 31,321 | 100.0% |
| Insurance subscribers | 65,352 | 65,300 | 99.9% |
| Insurance coverage rules | 876,927 | 876,731 | 100.0% |
| Fee schedules | 36 | 36 | 100% |
| Fee schedule entries | 13,488 | 13,488 | 100% |

## Patients

| Data Category | Source Records | Migrated | Completeness |
| --- | --- | --- | --- |
| Patients | 83,861 | 83,861 | 100% |
| Patient insurance links | 56,086 | 55,105 | 98.2% |
| Patient alerts | 47,196 | 46,680 | 98.9% |
| Account notes | 4,519 | 4,518 | 100.0% |
| Patient signatures | 3,860 | 3,860 | 100% |
| Medical history records | 31,711 | 31,565 | 99.5% |
| Referrals | 665 | 665 | 100% |

## Scheduling & Clinical

| Data Category | Source Records | Migrated | Completeness |
| --- | --- | --- | --- |
| Appointments (active + archive) | — | 176,453 | Complete |
| Appointment procedures | — | 10,125 | Complete |
| Treatment plans | — | 674 | Complete |
| Procedure charges (ledger) | 1,460,163 | 1,372,534 | 94.0% |
| Chart conditions | 77,498 | 77,498 | 100% |
| Progress notes | 37,432 | 35,286 | 94.3% |
| Perio exams | 2,844 | 2,844 | 100% |
| Perio exam details | 78,284 | 78,284 | 100% |
| Prescriptions | 38,093 | 38,093 | 100% |

## Billing & Financial

| Data Category | Source Records | Migrated | Completeness |
| --- | --- | --- | --- |
| Patient payments & adjustments | 1,333,623 | 1,333,623 | 100% |
| Insurance claims | 98,400 | 96,291 | 97.9% |
| Claim submissions | 78,657 | 71,127 | 90.4% |
| Ledger insurance details | 12,191 | 12,191 | 100% |
| Payment allocations | 6,951 | 6,951 | 100% |

## Communications, Reference & Configuration

| Data Category | Source Records | Migrated | Completeness |
| --- | --- | --- | --- |
| Procedure codes (catalog) | 1,108 | 1,108 | 100% |
| Code visibility settings | 16,408 | 16,408 | 100% |
| SMS message history | 5,425 | 5,425 | 100% |
| Time-clock entries | 31,757 | 31,756 | 100.0% |
| Definitions / lookups | — | 9,032 | Complete |
| Templates (letters, postcards, imaging) | — | 1,278 | Complete |

# 5.  Data Quality & Verification

## 5.1  Patient-Linkage Correction

In Denticon, each patient (PATID) belongs to a responsible-party billing account (RPID). The original migration mistakenly loaded the 61,259 billing accounts as if they were patients, and then matched financial and clinical records by account number instead of patient number. Because patient and account numbers share an overlapping numeric range, this caused records to attach to unrelated individuals.

Resolution: the patient layer was rebuilt from the source patient file (83,861 patients), keyed by patient number, with the billing account preserved as a separate link. All dependent records (ledger, appointments, charting, insurance) were reloaded against the corrected patient keys.

## 5.2  Independent Verification

- Linkage audit: 200,000 migrated procedure records were traced back to source; 200,000 (100%) resolved to the correct patient, 0 mis-attributed.

- Completeness audit: every table reconciled against full source counts (Section 4).

- Error rate: 0 errors across all 49 load steps.

## 5.3  Records Intentionally Excluded

The small gaps below 100% are deliberate data-quality exclusions, not lost data:

- 87,585 procedure charges (6%) reference legacy ADA procedure codes that are not in the practice’s current procedure catalog. Loading them would create broken references; they can be recovered by first importing the missing codes.

- Insurance claims / submissions without a corresponding migrated claim header are not loaded (orphan prevention).

- Patient insurance links are de-duplicated to one active plan per coverage type (primary/secondary/tertiary) per patient, per the new platform’s data model.

- A handful of records (e.g. 7 insurance plans without a carrier, blank-key rows) are skipped as incomplete source data.

# 6.  Conclusion

The Denticon data set has been fully and correctly migrated into the Dental PMS platform. All patient, financial, insurance, scheduling, and clinical records are present, reconciled to source, and verified to be attributed to the correct patients. The platform is ready for validation against the practice’s operational reports (patient balances, production, and collections).

Recommended next step: spot-check a sample of patient ledgers and outstanding balances in the new system against Denticon to confirm business-level agreement before go-live.